# Budapest Bootcamp 2026 by Islam Zholochiev

Document Type: Intensive Bootcamp Roadmap & Technical Specification

Author: Islam Zholochiev (BSc Data Science & Economics Student)

Location: Budapest, Hungary

Duration: 10 Days

Disclaimer: This is an educational project simulating EU AI Act compliance workflows for credit scoring. It is not a certified, legally compliant, or production-deployed system.

## 1. Why This Project?

With the EU AI Act enforcement milestone taking effect in August 2026, AI systems used in credit scoring and lending are officially classified as High-Risk AI Systems. Financial institutions across Europe are currently scrambling to build processes for model explainability, fairness auditing, and human oversight.

As a Data Science and Economics student, I designed this 10-day bootcamp in Budapest to build a compliance-informed credit scoring framework. Instead of treating ML as a black box, this project demonstrates how technical engineering, ethical fairness, and European regulatory standards intersect in practice.

## 2. What I’m Building and Why

The goal is to build a transparent, fair, and explainable credit scoring pipeline that addresses key requirements of the EU AI Act (Articles 10, 12, 13, and 14).

Rather than chasing marginal accuracy gains, this project prioritizes model interpretability (SHAP), demographic fairness auditing (Fairlearn), and human-in-the-loop decision routing.

### Scope Management: MVP vs. Stretch vs. Cut List

To ensure a fully finished, high-quality deliverable within 9 days, project scope is strictly managed as follows:

- MVP (Must Ship):

  - Data pipeline with unit tests (pytest).

  - Baseline model (LightGBM) with cross-validation.

  - Explainable AI layer (SHAP global summary & local waterfall plots).

  - Pre- and post-training fairness audit on 1 sensitive attribute (Age) using 1 primary metric (Demographic Parity).

  - Bias mitigation using 1 primary method (ThresholdOptimizer).

  - Human-Oversight decision gate (routing uncertain predictions to manual review).

  - Clean, well-documented README.md with trade-off analysis.

- Stretch Goals (Only if ahead of schedule by Day 7):

  - Second model comparison (LogisticRegression baseline vs. LightGBM).

  - Simple audit trail logging to a local SQLite database.

  - Counterfactual explanations using DiCE-ML.

- Cut List (Explicitly out of scope for this 9-day sprint):

  - ExponentiatedGradient mitigation (kept only ThresholdOptimizer to avoid effort splitting).

  - Formal PDF Annex IV / FRIA documentation (replaced with a concise Regulatory Risk Notes section in the README).

  - Full production web deployment/microservices.

## 4. Day-by-Day Schedule & Checkpoints

- Day 1 (July 25): Environment Setup & Article 10 Data Bias Audit

  - Task: Setup Git repo, virtual environment, and directory structure. Load dataset (Kaggle Credit Risk, 32k rows), run pre-training bias audit (Disparate Impact Ratio on Age).

  - Checkpoint: Repo initialized, dependencies installed, src/audit.py executed, initial bias baseline documented.

- Day 2 (July 26): Feature Engineering & Data Pipeline Testing

  - Task: Build Scikit-Learn ColumnTransformer. Write 3-4 pytest unit tests (checking for no nulls post-imputation and correct tensor shapes).

  - Checkpoint: pytest passes with 100% success.

- Day 3 (July 27): Baseline ML Model & Risk Metrics

  - Task: Train LightGBM using StratifiedKFold cross-validation. Compute ROC-AUC, PR-AUC, and Gini coefficient.

  - Checkpoint: Baseline model evaluation metrics logged.

- Day 4 (July 28): Explainable AI Layer (Article 13)

  - Task: Integrate SHAP. Generate global summary plots and a local waterfall plot for individual rejection explanations (Adverse Action Notice).

  - Checkpoint: SHAP visualizations saved to notebooks/ and exported as assets.

- Day 5 (July 29): Post-Training Fairness Audit & Risk Mitigation (Article 9)

  - Task: Audit trained model with Fairlearn. Apply ThresholdOptimizer to mitigate age-based disparity. Plot Accuracy vs. Fairness trade-off curve.

  - Checkpoint: Mitigation script functional; trade-off graph produced.

- Day 6 (July 30): Human Oversight Gate (Article 14) & Audit Logging (Article 12)

  - Task: Implement 3-tier probability routing logic (PD < 20% -> Approved; PD > 70% -> Rejected; 20% <= PD <= 70% -> Manual Review). Implement basic decision logging to JSONL.

  - Checkpoint: Routing function unit-tested.

- Day 7 (July 31): Code Freeze & Documentation Preparation

  - Task: Freeze codebase. Write draft README sections covering Architecture, Model Metrics, and Compliance Notes.

  - Checkpoint: Codebase frozen; no new features added.

- Day 8 (August 1): Final Packaging & Local Budapest Review

  - Task: Polish README.md with graphs and architecture diagram. Final review of the project against objectives.

  - Checkpoint: GitHub repository published and ready for sharing.

- Day 9 (August 2+ Post-Bootcamp): Remote Networking & Application Follow-ups

  - Task: Share project on LinkedIn, add to CV, reach out to European tech recruiters and data professionals.

## 🛠️ 5. Technical Architecture & Limitations

### Core Tech Stack

- Language & Environment: Python 3.10+, venv, Git.

- Data & ML: pandas, scikit-learn, lightgbm.

- XAI & Fairness: shap, fairlearn.

- Engineering Quality: pytest (pipeline unit tests).

### Known Dataset Limitations

- Dataset: Credit Risk Dataset from Kaggle (~32,500 observations).

- Acknowledged Limitation: This dataset was chosen for iteration speed and local prototyping during an intensive 9-day sprint. While significantly more realistic than small toy datasets, a production bank system would require an enterprise-grade dataset with multi-year macro-economic cycle coverage.